Project Name

"MediRisk AI — Patient Readmission Risk Prediction System"

Why This Project?

| Factor | Details |
| --- | --- |
| Domain | Healthcare / Medical AI |
| Relevance | Hospital readmission is a $26B problem in the US alone — companies actively hire for this |
| ML Depth | Classification + Explainable AI + Class Imbalance handling |
| Full Stack | FastAPI backend + React/HTML dashboard |
| MLOps | MLflow + Docker + CI/CD — exactly what AI/ML Engineer roles demand |
| Resume Impact | End-to-end, deployed, explainable AI project — rare at fresher level |
| Time Fit | Manageable at 1–2 hrs/day over ~8–10 weeks |

🔍 What It Does in One Line

Predicts whether a recently discharged hospital patient will be readmitted within 30 days — and explains WHY using SHAP.

💼 Roles This Unlocks

- AI/ML Engineer

- Data Scientist

- Healthcare AI Analyst

- MLOps Engineer (junior)

⏱ Estimated Timeline at 1–2 hrs/day

| Phase | Duration |
| --- | --- |
| Phase 1–2 (Setup & Planning) | Week 1 |
| Phase 3 (Data & EDA) | Week 2 |
| Phase 4–5 (ML Pipeline) | Week 3–4 |
| Phase 6 (XAI) | Week 5 |
| Phase 7–8 (Backend + Frontend) | Week 6–7 |
| Phase 9–10 (MLOps + Deploy) | Week 8–9 |
| Phase 11–13 (Testing + Resume) | Week 10 |

PHASE 1 — Project Foundation

📌 Objective

Define what we are building, why it matters to a business, what's in scope, and what success looks like — before writing a single line of code.

🏭 Why This Step Matters in Real Industry Projects

In the industry, engineers who jump straight to code without understanding the business problem are the ones who build the wrong thing perfectly. Every serious AI project at companies like Google, Amazon, or any healthcare startup begins with a Project Charter — exactly what we are doing now.

Recruiters and interviewers are deeply impressed when a fresher can say:

"I didn't just build a model — I defined the business problem, scoped the solution, and tied model performance to real business metrics."

That is senior-level thinking. Let's build that habit now.

1️⃣ PROBLEM STATEMENT

The Real-World Problem

Hospital readmission means a patient who was discharged comes back to the hospital within 30 days for the same or related condition.

This is catastrophic for three reasons:

For Patients:

- Indicates poor recovery

- Leads to worsening health outcomes

- Causes emotional and financial stress

For Hospitals:

- The Centers for Medicare & Medicaid Services (CMS) in the USA penalizes hospitals financially for high readmission rates

- A single readmission costs an average of $15,000+

- Hospitals lose millions annually in penalties

For the Healthcare System:

- Over $26 billion is spent on avoidable readmissions annually in the US alone

- Similar patterns exist in India under insurance-based hospital networks (Star Health, HDFC Ergo, etc.)

Our Problem Statement (Formal)

"Given a patient's demographic information, medical history, diagnosis codes, medications, and hospital visit details — predict the probability that the patient will be readmitted to the hospital within 30 days of discharge, and provide explainable reasons for the prediction to assist clinicians in making proactive intervention decisions."

2️⃣ BUSINESS USE CASE

Who Uses This System?

┌─────────────────────────────────────────────────────┐

│              MEDIRISK AI — STAKEHOLDERS             │

├─────────────────┬───────────────────────────────────┤

│ STAKEHOLDER     │ HOW THEY USE IT                   │

├─────────────────┼───────────────────────────────────┤

│ Hospital Admin  │ Monitor readmission risk dashboard │

│ Doctors         │ Get risk score before discharge    │

│ Nurses          │ Flag high-risk patients for care   │

│ Insurance Firms │ Adjust coverage and premiums       │

│ Data Teams      │ Retrain models, monitor drift      │

└─────────────────┴───────────────────────────────────┘

Business Workflow

PATIENT DISCHARGED

│

▼

┌───────────────────┐

│  MediRisk AI API  │  ◄── Patient Data Sent

│  (Prediction)     │

└───────┬───────────┘

│

▼

RISK SCORE

┌─────┴──────┐

│            │

HIGH RISK    LOW RISK

│            │

▼            ▼

Follow-up   Standard

Care Plan   Discharge

│

▼

SHAP Explanation

"Why is this patient high risk?"

→ High HbA1c

→ 3 prior admissions

→ No post-discharge plan

Business Value Our System Delivers

WITHOUT MEDIRISK AI          WITH MEDIRISK AI

─────────────────────        ──────────────────────

Readmissions discovered  →   Predicted BEFORE

after they happen           discharge

Doctors use gut feeling  →   Data-driven risk scores

No explanation for risk  →   SHAP explains every

prediction

Manual patient review    →   Automated flagging of

high-risk patients

Reactive care            →   Proactive intervention

3️⃣ PROJECT SCOPE

✅ IN SCOPE

┌────────────────────────────────────────────────┐

│  IN SCOPE                                      │

├────────────────────────────────────────────────┤

│ 1. Binary Classification (Readmitted: Yes/No)  │

│ 2. Tabular patient data processing             │

│ 3. Multiple ML models + best model selection   │

│ 4. SHAP-based explainability                   │

│ 5. FastAPI REST backend                        │

│ 6. Interactive web dashboard                   │

│ 7. MLflow experiment tracking                  │

│ 8. Docker containerization                     │

│ 9. CI/CD with GitHub Actions                   │

│10. Deployment on Render / Railway (free tier)  │

└────────────────────────────────────────────────┘

❌ OUT OF SCOPE

┌────────────────────────────────────────────────┐

│  OUT OF SCOPE (for now)                        │

├────────────────────────────────────────────────┤

│ 1. Real hospital EHR integration (HIPAA)       │

│ 2. Multi-class prediction (15-day, 60-day)     │

│ 3. Deep learning / transformer models          │

│ 4. Mobile application                          │

│ 5. Real-time streaming data pipeline           │

└────────────────────────────────────────────────┘

💡 Mentor Note: Defining OUT OF SCOPE is just as important as IN SCOPE. It shows maturity. In interviews, say: "We scoped this out for v1 but the architecture supports extending it."

4️⃣ EXPECTED OUTCOME

Technical Outcomes

┌─────────────────────────────────────────────────────┐

│           EXPECTED TECHNICAL OUTCOMES               │

├──────────────────────────┬──────────────────────────┤

│ ML Model                 │ AUC-ROC > 0.82            │

│ Precision (High Risk)    │ > 0.75                    │

│ Recall (High Risk)       │ > 0.78                    │

│ API Response Time        │ < 300ms                   │

│ Dashboard Load Time      │ < 2 seconds               │

│ Model Explainability     │ SHAP for every prediction │

│ CI/CD Pipeline           │ Auto-deploy on git push   │

│ Docker Image             │ < 500MB                   │

└──────────────────────────┴──────────────────────────┘

Business Outcomes

┌─────────────────────────────────────────────────────┐

│           EXPECTED BUSINESS OUTCOMES                │

├─────────────────────────────────────────────────────┤

│ • Identify 80%+ of high-risk patients before        │

│   readmission occurs                                │

│ • Reduce unnecessary readmissions by flagging       │

│   patients for follow-up care                       │

│ • Provide clinicians with explainable AI output     │

│   (not a black box)                                 │

│ • Dashboard for hospital admin to monitor           │

│   readmission trends in real-time                   │

└─────────────────────────────────────────────────────┘

What Your Final Project Will Look Like

┌─────────────────────────────────────────────────────┐

│                 FINAL DELIVERABLE                   │

├─────────────────────────────────────────────────────┤

│                                                     │

│  [Web Dashboard]                                    │

│   ├── Patient Risk Score (0–100%)                   │

│   ├── Risk Category (Low / Medium / High)           │

│   ├── SHAP Explanation Chart                        │

│   ├── Patient History Summary                       │

│   └── Readmission Trend Analytics                   │

│                                                     │

│  [REST API]                                         │

│   ├── POST /predict  → returns risk score           │

│   ├── GET  /explain  → returns SHAP values          │

│   └── GET  /health   → system health check          │

│                                                     │

│  [MLOps]                                            │

│   ├── MLflow dashboard (experiment tracking)        │

│   ├── Docker container (portable deployment)        │

│   └── GitHub Actions (auto CI/CD pipeline)          │

│                                                     │

└─────────────────────────────────────────────────────┘

📝 Suggested Git Commit for Phase 1

bash

git init medirisk-ai

cd medirisk-ai

# Create a PROJECT_CHARTER.md and add all Phase 1 content

git add PROJECT_CHARTER.md

git commit -m "docs: add project charter — problem statement, scope, and expected outcomes"

🏆 Resume Point You Can Add Right Now

- Defined end-to-end project charter for a Healthcare AI system targeting

hospital readmission prediction, including business use case analysis,

stakeholder mapping, technical scoping, and success metric definition

aligned with real clinical workflows.